AI-Powered English-to-Sinhala
Subtitle Translation and Refinement System

Deep Feasibility Study, Product Strategy, Linguistic Analysis,
Technical Architecture, Legal Review, Cost Model and MVP Roadmap

Prepared for: Namal Tharindu

Research date: 27 July 2026

Geographic focus: Sri Lanka | Target language: Sinhala

Decision headline

PROCEED WITH A CONTROLLED, AUTHORISED-USE, HUMAN-IN-THE-LOOP MVP

The concept is technically feasible and can materially improve names, terminology, tone and cross-line consistency. The strongest initial opportunity is a professional assistance tool, not a fully autonomous or piracy-oriented subtitle distribution service.

# Research Scope and Method

This report executes the supplied master research brief and evaluates the proposed system from technical, linguistic, product, commercial, legal, security and operational perspectives. It combines public evidence available as of 27 July 2026 with clearly labelled engineering assumptions and recommendations. The study does not claim to replace primary user interviews, controlled translation experiments or formal legal advice.

EVIDENCE RULE: Verified facts are tied to cited sources. Vendor quality statements are treated as promotional claims unless independently validated. Cost and market figures that are not externally established are explicitly presented as planning estimates. Recommendations are reasoned conclusions rather than measured outcomes.

## Evidence Categories Used

| Category | Meaning in this report | Examples |
| --- | --- | --- |
| Verified fact | Directly supported by an official source, research paper, public workflow or current documentation. | Language support, licences, public workflow instructions, telecom statistics. |
| Public community evidence | Observable public activity or documented creator practice; not necessarily representative of all users. | Baiscope workflow, creator activity, Cineru/Baiscope site activity. |
| Vendor claim | A capability or accuracy statement made by a product vendor and not independently verified here. | “99% accuracy,” number of supported languages, marketing claims. |
| Inference | A conclusion drawn from multiple facts but not directly measured. | A browser-based tool is viable, but an offline/privacy mode would improve adoption. |
| Planning estimate | An assumption used for budgeting or experiment design. | Token volumes, staffing effort, price test bands. |
| Recommendation | The proposed course of action based on the evidence and constraints. | Hybrid pipeline, human review, authorised content declaration. |

## Research Limitations

No primary interviews or survey responses from Sinhala subtitle creators were available for this report.

Public subtitle-community instructions reveal workflow and quality expectations, but not reliable market size, willingness to pay, or average time per film.

Competitor Sinhala support was checked from current product or platform pages; actual translation quality must be benchmarked with the same test set.

Public online discussions are subject to selection bias, deletion, inaccessible private groups and uncertain authorship.

Legal analysis is general product-risk guidance. Sri Lankan counsel and rights-holder contracts are required before commercial launch.

AI API prices and terms change frequently. The cost model includes dated benchmarks and provider-neutral planning scenarios.

## Required Report Structure

1. Executive Summary

2. Problem Definition

3. Existing Subtitle-Creation Workflow

4. Sri Lankan Market and User Research

5. Competitor Analysis

6. English-to-Sinhala Linguistic Challenges

7. Proposed AI Solution

8. Context and External-Data Strategy

9. Translation Architecture Comparison

10. Recommended System Architecture

11. Subtitle Quality-Control Framework

12. Human-Review Interface

13. Dataset and Model Strategy

14. Evaluation Framework

15. Legal and Copyright Analysis

16. Privacy and Security

17. MVP Scope

18. Development Roadmap

19. Business Model

20. Cost Analysis

21. Risk Matrix

22. Validation Experiment

23. Final Recommendation

Appendix A. Prompt Templates

Appendix B. Worked Translation Example

Appendix C. Database and API Outline

Appendix D. User Research Instruments

Appendix E. Sources

# 1. Executive Summary

The problem is real: line-by-line machine translation is poorly matched to subtitles because meaning frequently depends on the speaker, previous dialogue, scene, relationship, genre and title-specific terminology. Sri Lankan creator guidance already tells translators to watch the video, translate complete meanings rather than individual words, preserve timing, use Unicode correctly and proofread the result. This is strong evidence that context, formatting and human review are central to the current workflow, even though the size of the paying market remains unproven [S2][S3].

A technically credible solution is a hybrid pipeline: deterministic subtitle parsing and quality checks; named-entity protection; a project glossary; context-aware translation in scene-sized groups; an AI refinement pass; and a human editor that prioritises uncertain lines. Existing cloud translators support Sinhala, but support alone does not demonstrate subtitle-level quality. Open-source NLLB models provide a useful research baseline, yet the commonly used NLLB-200 model card restricts the model to non-commercial research and warns that it is designed for general-domain, sentence-level translation rather than document translation [S12-S17].

The safest commercial direction is an authorised-use productivity tool for professional translators, broadcasters, independent filmmakers, YouTubers, educational producers and localisation teams. A consumer service designed around downloading and redistributing unauthorised movie subtitles creates substantial derivative-work, licensing and platform-risk exposure. Sri Lanka’s IP framework recognises translations as derivative works and grants copyright owners control over translation and adaptation; the product therefore needs upload declarations, rights-holder permissions, takedown procedures and clear retention policies [S26][S27].

DECISION: Proceed, but with a narrow MVP and a validation gate. Build subtitle-only SRT/VTT processing first. Require manual title, character and glossary confirmation. Preserve timestamps by default. Do not include full-video upload, face recognition, automated global training, unlicensed subtitle scraping or a public subtitle-distribution library in version one.

## 1.1 Core Findings

| Question | Finding | Confidence |
| --- | --- | --- |
| Is the problem real? | Yes. Public creator guidance and subtitle-tool documentation confirm context, timing, line breaking and manual correction problems. | High |
| Is it technically feasible? | Yes, as an assistive hybrid system. Fully automatic publish-ready output is not a responsible MVP promise. | High |
| Can it beat generic translators? | Likely on entity consistency, glossary adherence, cross-line context and review efficiency; must be experimentally proven. | Medium-high |
| Is there a Sri Lankan opportunity? | There is a visible active creator/viewer ecosystem and broad digital reach, but no reliable paying-market size yet. | Medium |
| Best first customer? | Professional or semi-professional translators and authorised content teams. | Medium-high |
| Biggest moat? | Human-approved Sinhala subtitle memory, style profiles, entity transliteration and domain-specific quality data. | Medium |
| Largest risk? | Copyright/terms violations, weak Sinhala naturalness, and insufficient willingness to pay. | High |
| Recommended product form? | Web editor with private projects and export; later desktop/plugin/API options. | High |

## 1.2 Go/No-Go Gates

GO to MVP only if a blinded experiment shows at least a 25% reduction in human editing time and a meaningful reduction in entity/context errors.

GO to paid pilot only after at least 10 active creators or 3 authorised organisations complete real projects and demonstrate repeat usage.

NO-GO or pivot if the system cannot maintain names and meaning without frequent critical corrections, or if users will not upload even subtitle-only files.

NO-GO for a public catalogue or download portal unless licensing and rights-holder agreements are in place.

# 2. Problem Definition

Conventional subtitle translation often treats each cue as an isolated sentence. That design loses discourse context and creates predictable errors: names become ordinary words, ambiguous verbs receive the wrong sense, pronouns and honorifics become inconsistent, jokes are translated literally, and the same term changes across scenes or episodes. The output may also violate reading-speed, line-length and timing constraints even when the sentence is linguistically acceptable.

## 2.1 Jobs to Be Done

| User | Primary job | Success signal |
| --- | --- | --- |
| Hobby creator | Produce a readable Sinhala draft faster without losing control over tone. | Less repetitive editing; easy export; no timestamp damage. |
| Professional translator | Improve throughput while maintaining linguistic responsibility. | Fewer corrections per 100 cues; reliable glossary and QA. |
| Reviewer/editor | Find risky lines instead of reading all lines with equal attention. | Accurate warnings and confidence ranking. |
| Broadcaster/producer | Localise authorised content with auditability and privacy. | Team workflow, version history, security, predictable turnaround. |
| Developer/API customer | Translate timed text programmatically with consistent terminology. | Stable schema, idempotent jobs, quality metrics, SLA. |

## 2.2 Root Causes

Context fragmentation: each cue contains too little information to resolve meaning reliably.

Low-resource language limitations: English-Sinhala parallel dialogue data is scarce and domain coverage is uneven.

Named-entity ambiguity: words such as Will, Rose, Hope, Flash, Order and Charge can be names or ordinary vocabulary.

Sociolinguistic complexity: Sinhala wording changes with age, hierarchy, intimacy, anger, humour and historical setting.

Subtitle constraints: a semantically correct translation may still be too long or split unnaturally.

External knowledge risk: metadata can improve translation but may be incorrect, licensed restrictively or contain spoilers.

Human trust: creators need to understand why a line was flagged and retain final editorial authority.

## 2.3 Product Thesis

HYPOTHESIS: A context-aware assistant that protects entities, enforces project terminology and directs human attention to uncertain lines will reduce editing time and critical mistranslations more reliably than a single “translate file” button.

# 3. Existing Subtitle-Creation Workflow

Public Baiscope instructions describe a practical creator workflow: select a title, obtain a matching English SRT, preserve timestamps, translate the dialogue, save in UTF-8 and submit the result for review. Separate quality guidance recommends using Subtitle Edit, watching the video while translating, translating the meaning of the full sentence rather than individual words, handling line breaks and dual speakers carefully, and proofreading before release [S2][S3]. This is direct evidence of a human, context-heavy workflow.

## 3.1 Observed Workflow

1. Identify the exact film or episode and matching source subtitle release.

2. Open the SRT in a text editor or subtitle editor.

3. Watch the video and interpret each line in scene context.

4. Type Sinhala using Unicode/Singlish input and preserve timestamps/numbering.

5. Adjust line breaks, punctuation and dual-speaker formatting.

6. Proofread the complete file and verify playback/rendering.

7. Submit to a community or client reviewer and correct feedback.

8. Publish or distribute according to the creator’s workflow and permissions.

## 3.2 Likely Manual Bottlenecks

| Task | Why it is slow | Automation opportunity |
| --- | --- | --- |
| Names and spellings | Repeated manual checking; aliases and titles vary. | Protected entity map and transliteration glossary. |
| Ambiguous meanings | Requires watching scenes and reading adjacent dialogue. | Context windows, scene grouping and confidence flags. |
| Natural spoken Sinhala | Literal output sounds formal or machine-generated. | Style profile plus refinement model. |
| Consistency across episodes | Memory is often personal or manual. | Project/series translation memory. |
| Line shortening | Sinhala output can exceed the available duration. | Grapheme-aware length and reading-speed rewrite. |
| Proofreading | Every cue receives equal attention. | Risk-ranked review queue and deterministic QA. |
| Formatting integrity | Manual editing can corrupt timestamps/numbering. | Parser-based immutable timing and schema validation. |

EVIDENCE GAP: No reliable public dataset was found for average hours per movie, correction percentage, use of Google Translate/AI, or willingness to pay. These must be measured through interviews and timed experiments rather than estimated as facts.

# 4. Sri Lankan Market and User Research

Sri Lanka has a long-running, visible Sinhala subtitle ecosystem. Baiscope states that it began in 2009 and publishes contributor information; its creator list shows many individuals with substantial contribution counts. Cineru and other Sinhala subtitle sites remained active at the research date. This demonstrates sustained community production and demand signals, but contributor counts and site activity cannot be converted into unique users or revenue without analytics [S2][S4][S5].

The broader addressable environment is digitally reachable. DataReportal reported 13.9 million internet users and 9.0 million social-media user identities in Sri Lanka at the end of 2025, with explicit cautions that social identities are not necessarily unique people. TRCSL reported approximately 21.93 million mobile-broadband subscriptions and 1.93 million fixed-broadband subscriptions in Q4 2025; subscriptions likewise are not unique users [S6][S7]. These figures support web delivery but do not establish a subtitle-tool market size.

## 4.1 Market Segments

| Segment | Need | Ability to pay | Priority |
| --- | --- | --- | --- |
| Hobby subtitle creators | Speed, easy Sinhala typing, consistency, free/low cost. | Uncertain / likely price-sensitive. | Research cohort; not first revenue anchor. |
| Freelance translators | Higher throughput, portfolio quality, client privacy. | Potentially moderate if time savings are proven. | High |
| YouTubers and educators | Fast localisation of owned content. | Moderate; clear authorised-use case. | High |
| Localisation agencies | Glossaries, QA, collaboration, API, audit trail. | Higher but requires quality/security proof. | High |
| Broadcasters and studios | Security, SLA, private deployment, human review. | Higher enterprise potential; longer sales cycle. | Medium-high |
| General viewers | Want more and better Sinhala subtitles. | Indirect payer; monetisation and rights are difficult. | Low for MVP |
| Streaming platforms | Scale, compliance, integration, quality. | High but procurement and standards are demanding. | Later |

## 4.2 Validated and Unvalidated Demand

| Evidence | Interpretation | Do not infer |
| --- | --- | --- |
| Long-running Sinhala subtitle sites and many contributors | There is sustained interest in Sinhala subtitling and a creator community. | Number of paying users or legal rights status. |
| Public guidance stresses context and proofreading | Creators face quality work that AI might assist. | That creators will trust cloud AI or pay for it. |
| High internet/mobile-broadband reach | A web tool can reach many Sri Lankan users. | That all have reliable, affordable upload capacity. |
| Many commercial subtitle tools market AI translation | The category is established globally. | That their Sinhala output is high quality. |

## 4.3 Primary Research Required

Interview 15-20 Sinhala subtitle creators across experience levels.

Interview 5-8 professional translators/localisation staff and 3-5 authorised content organisations.

Observe at least 5 complete translation sessions and record time by task.

Run a survey only after interviews identify the right terminology and price framing.

Collect explicit consent before using any corrections for product learning or model training.

# 5. Competitor Analysis

The competitor set divides into three groups: subtitle editors, generic machine-translation APIs, and web-based AI subtitle platforms. Subtitle Edit and Aegisub provide strong editing/timing foundations but do not solve Sinhala context by themselves. Google Cloud, Microsoft Azure and Amazon Translate list Sinhala support, while DeepL did not list Sinhala on its current supported-language page at the research date. Web platforms such as Kapwing, VEED, Maestra and Happy Scribe market Sinhala-related features, but their accuracy statements are vendor claims and the exact supported workflow can vary between transcription and translation [S8-S16][S29-S32].

| Solution | Type | Sinhala | Context | Strength | Limitation | Implication |
| --- | --- | --- | --- | --- | --- | --- |
| Subtitle Edit | Editor + auto-translation integrations | Indirect via Google/Bing/NLLB/etc. | Limited; manual translate mode | Many formats; timing/waveform/QA | Auto-translation needs manual correction. | Open-source benchmark/editor integration. |
| Aegisub | Desktop subtitle editor | Unicode text; no native MT claim | No built-in context MT | ASS/SSA/SRT; timing/styling | No integrated Sinhala AI pipeline. | Potential plugin/export companion. |
| Google Cloud Translation | NMT/LLM API | Yes (si) | Request-level; glossary options | API; scalable; current pricing | Not subtitle-specific; character-billed. | Useful baseline or first-pass provider. |
| Microsoft Azure Translator | Cloud/document translation | Yes | General translation context | Enterprise cloud, containers for some scenarios | Customisation/features differ by language. | Second baseline/provider redundancy. |
| Amazon Translate | Cloud MT API | Yes | General MT context | AWS integration and batch services | Not subtitle-focused; must benchmark. | Option for AWS-native customers. |
| DeepL | General translation platform | Not listed as of research date | Strong general workflows for supported languages | Glossary/formality for selected languages | No verified Sinhala support. | Not an MVP dependency. |
| Kapwing | Web AI subtitle editor | Vendor claims Sinhala support | Glossary/AI workflow claims | Browser editing; exports | Accuracy claim not independently verified. | UX competitor; benchmark output. |
| VEED | Web video/subtitle platform | Vendor claims English-Sinhala | AI workflow claims | Video editor and subtitle export | Quality/privacy/cost require testing. | Convenience competitor. |
| Maestra | Web subtitle/transcription platform | Vendor claims Sinhala | Workflow-level context unclear | Many media/localisation features | Vendor claims require validation. | Professional workflow comparator. |
| Happy Scribe | Transcription/subtitle service | Sinhala transcription marketed; translation path varies | Human and AI services | Editor and human service | Feature support appears workflow-dependent. | Human-service benchmark. |
| NLLB-200 | Open research MT model | Yes | Sentence/general-domain limitations | Local experimentation; broad languages | CC BY-NC; not production/commercial; not document-focused. | Research baseline only. |
| Proposed platform | Contextual Sinhala subtitle assistant | Core focus | Scene, character, glossary, episode memory | Entity protection, QA, human review | Must prove quality and legal adoption. | Specialised differentiation. |

## 5.1 Differentiation Opportunity

Sinhala-specific conversational style profiles rather than generic formal translation.

Protected names and approved transliterations at project and franchise level.

Context windows that include speaker, relationship, prior/next cues and scene summary.

Grapheme-aware Sinhala line length and reading-speed checks.

Low-confidence review queue with explanations and invariant checks.

Authorised-use privacy modes and local/private deployment for professional customers.

Measured editing-time improvement, not unsupported “accuracy” marketing.

# 6. English-to-Sinhala Linguistic Challenges

English-to-Sinhala subtitle translation is not a word-substitution task. Sinhala is morphologically rich, frequently uses subject-object-verb ordering, permits omitted subjects and expresses social relationships through pronouns, address terms and verb choices. Low-resource MT research highlights both data scarcity and structural divergence, while recent Sinhala figurative-language research indicates that idioms and culturally embedded expressions remain difficult for language models [S19-S21].

| Challenge | Failure mode | System treatment |
| --- | --- | --- |
| Word order | English SVO may sound unnatural if transferred directly. | Translate meaning at clause level; regenerate Sinhala order; check negation scope. |
| Pronouns and omitted subjects | “You/they” may not map to one natural form; gender may be absent or inferred. | Use speaker/addressee metadata; permit pronoun omission; flag unresolved gender/number. |
| Formality and relationships | Age, hierarchy, intimacy and anger change address forms. | Store relationship and tone attributes; use project style guide and reviewer override. |
| Spoken vs written Sinhala | Formal written output often sounds unnatural in dialogue. | Default to semi-formal conversational Sinhala; allow formal, colloquial and mixed profiles. |
| Named entities | Will/Rose/Hope/Flash can be names or common words. | Entity linking, placeholders, aliases and approved transliterations. |
| Polysemy | Charge, case, right, order, lead and shot depend on scene/domain. | Use adjacent cues, scene topic, speaker and glossary; show alternatives when uncertain. |
| Idioms and humour | Literal translation can destroy intent and timing. | Translate pragmatic effect; preserve joke function; require human review for puns. |
| Profanity and intensity | Direct equivalents can be too weak/strong or culturally wrong. | Content-intensity scale and organisation style guide; never silently censor. |
| Technical/fantasy terms | Established Sinhala equivalent may not exist. | Decision rule: translate, transliterate, keep English, or short explanation; glossary approval. |
| Unicode and rendering | Sinhala vowel signs and combining sequences can have canonical variants. | UTF-8, NFC normalization, grapheme-cluster counting, font/player test matrix [S36]. |
| Subtitle compression | Natural Sinhala may be longer than the available display time. | Meaning-preserving reduction pass; remove redundancy, not facts or negation. |

## 6.1 Recommended Sinhala Style Profiles

| Profile | Use case | Default behaviour |
| --- | --- | --- |
| Conversational neutral | Modern films, series, YouTube | Natural spoken Sinhala, moderate contractions, retain common brands/technical terms. |
| Family-safe semi-formal | Education, broad TV | Clear Sinhala, controlled slang/profanity, no unnecessary English mixing. |
| Formal/institutional | Documentary, government, training | Written Sinhala, consistent terminology, explanatory clarity. |
| Youth/mixed | Contemporary social content | Controlled Sinhala-English mixing where authentic; preserve internet terms. |
| Historical/fantasy | Period or fictional worlds | Stable titles/ranks, franchise glossary, restrained modern slang. |

RECOMMENDATION: Count Sinhala subtitle length by extended grapheme clusters, not Unicode code points or bytes. Normalize to NFC before comparison. The product must test output in common browsers, Android/iOS, VLC-like players, televisions and exported SRT/VTT workflows.

# 7. Proposed AI Solution

The proposed product should be designed as an evidence-assisted translation workspace. It first builds a project knowledge profile, then translates cues in conversational blocks while protecting entities and invariants. It does not allow the language model to modify timestamps. A deterministic QA layer and a human review interface remain responsible for final publication readiness.

## 7.1 End-to-End Workflow

1. Upload SRT/VTT; detect encoding; parse cues; preserve the original file and create a structured representation.

2. Identify the title, year, season/episode and content owner/authorisation status.

3. Create a content profile from user input and permitted metadata sources.

4. Detect names, places, organisations, brands, numbers, dates, currencies and protected terms.

5. Ask the user to confirm ambiguous entities and preferred Sinhala spellings.

6. Group cues into context windows using time gaps, punctuation, dialogue continuity and optional scene hints.

7. Produce a first draft with a general MT model or lower-cost LLM.

8. Refine the draft using speaker, relationship, genre, style guide, glossary and adjacent cues.

9. Run semantic, invariant, terminology, Unicode, timing and readability checks.

10. Rank cues by review priority and show explanations/alternatives.

11. Save approved corrections into project or user translation memory.

12. Export SRT/VTT with unchanged timing unless the user explicitly chooses retiming.

## 7.2 Content Knowledge Profile

| Field group | Examples | Source priority |
| --- | --- | --- |
| Identity | Title, year, season, episode, version. | User confirmation first; then licensed/official metadata. |
| Characters | Names, aliases, gender where relevant, titles, relationships. | User-approved list; Wikidata/official sources as suggestions. |
| World terminology | Places, organisations, objects, powers, ranks, recurring jokes. | Project glossary; previous approved episodes. |
| Style | Genre, era, formality, profanity policy, audience. | User/organisation style guide. |
| Dialogue context | Speaker, addressee, previous/next cues, scene topic. | Subtitle cues; optional user speaker mapping. |
| Invariants | Numbers, dates, currencies, URLs, codes, names. | Automatically extracted and protected. |
| Evidence provenance | Source, licence, retrieval date, confidence. | Stored for traceability and conflict handling. |

## 7.3 Confidence and Review Priority

A single opaque “AI confidence” value is not enough. The system should expose component scores and deterministic warnings. A practical initial overall score can be calibrated as: 30% semantic equivalence, 20% entity preservation, 15% terminology consistency, 15% context agreement, 10% readability and 10% formatting. Model self-confidence must not be treated as calibrated probability; it should be combined with cross-model checks, invariant rules and human-labelled validation data.

# 8. Context and External-Data Strategy

External retrieval can prevent name and terminology errors, but it also introduces licensing, reliability, title-disambiguation and spoiler risks. The product should use the smallest necessary context, record provenance and allow users to disable external retrieval. User-approved project data must outrank public metadata.

| Source | Priority | Value | Risk/condition |
| --- | --- | --- | --- |
| User-provided metadata/glossary | Highest | Explicit project relevance; authorisation can be captured. | May be incomplete or incorrect. |
| Previous approved translations | Highest | Best evidence of preferred Sinhala terminology and voice. | Can propagate earlier mistakes; scope by project/series. |
| Official production/network pages | High | Authoritative names and synopsis. | Coverage and reuse terms vary. |
| Wikidata | High for structured facts | Structured data is CC0; strong entity IDs and aliases [S22]. | Coverage/quality varies; statements can conflict. |
| Wikipedia | Medium-high | Rich summaries and terminology. | CC BY-SA obligations; spoiler and reliability concerns [S23]. |
| TVmaze | Medium | Accessible TV metadata API under stated terms [S24]. | Attribution/share-alike obligations; coverage varies. |
| TMDb | Conditional | Broad film/TV metadata. | Commercial and AI/ML use restrictions require agreement; do not ingest by default [S25]. |
| Fandom/community wikis | Medium-low | Useful fictional terminology. | Licensing, fan interpretation, spoilers and errors. |
| IMDb/scraped sites | Avoid by default | Potential metadata coverage. | Terms, scraping and commercial-use risk; use licensed access only. |
| Unlicensed scripts/subtitles | Prohibited | High dialogue relevance. | Copyright and provenance risk; do not acquire or train on without permission. |

## 8.1 Evidence Ranking and Conflict Resolution

1. User-approved project glossary and explicit corrections override all other sources.

2. Official rights-holder or production information outranks community databases.

3. Entity-linked structured records outrank unlinked text snippets.

4. More recent evidence outranks stale evidence only when the title/version is correctly matched.

5. Conflicts are shown to the user; the system must not silently merge incompatible identities.

6. Every retrieved item stores source URL, licence class, access date, media identity and confidence.

7. Plot facts from later episodes are excluded unless the user explicitly enables full-series context.

## 8.2 Spoiler Control

Use only title-level and current-episode metadata by default.

Separate stable character identity from future plot events.

Tag every knowledge item with season/episode/scene scope.

Do not display later-episode facts in the editor by default.

Offer a “metadata only / no plot retrieval” mode.

For same-title films, require year and at least one cast/creator confirmation.

# 9. Translation Architecture Comparison

| Approach | Strength | Weakness | Decision |
| --- | --- | --- | --- |
| A. General LLM only | Good contextual reasoning and flexible Sinhala style. | Cost, hallucination, variable consistency, prompt sensitivity. | Fast prototype; not sufficient alone. |
| B. Dedicated MT only | Low latency, predictable, potentially local. | Sentence-level literal output; weaker discourse and style control. | Baseline/first draft. |
| C. Hybrid MT + LLM + rules + human | Balances cost, context, determinism and editorial control. | More components and evaluation complexity. | Recommended MVP and commercial path. |
| D. Fine-tuned subtitle model | Potential domain efficiency and consistent voice. | Needs legal, high-quality parallel data and ML operations. | Later only after licensed dataset and demand. |
| E. Fully local model | Privacy/offline benefits and predictable data handling. | Hardware demands and likely lower Sinhala quality initially. | Desktop/enterprise option after benchmark. |

## 9.1 Recommended Model Roles

| Component | MVP role | Mature role |
| --- | --- | --- |
| Baseline translator | Cloud Sinhala MT or low-cost multilingual model. | Provider routing, domain-specific MT, local option. |
| Contextual refiner | LLM with structured context and glossary. | Fine-tuned or distilled subtitle refiner. |
| Entity detector | Rules + multilingual NER + user confirmation. | Entity linker trained on project feedback. |
| Quality estimator | Rules, back-checks and LLM critic. | Calibrated QE model trained on Sinhala subtitle reviews. |
| Embeddings/retrieval | Optional pgvector for approved memory. | Series/franchise memory with provenance and source ranking. |
| Speech/speaker models | Not in MVP. | Optional diarisation/ASR with consent and privacy controls. |

LICENCE WARNING: The widely available NLLB-200 distilled model is licensed CC BY-NC 4.0 and its model card positions it as a research model for general-domain, single-sentence translation, not production document translation. Use it for experiments only unless a separate commercial right is obtained [S17].

# 10. Recommended System Architecture

For the MVP, use a modular web application rather than microservices everywhere. A Next.js/TypeScript editor communicates with a Python FastAPI backend because Python offers the shortest path to subtitle parsing, NLP and AI-provider integrations. PostgreSQL stores projects, cues, glossaries and memories; Redis supports jobs and caching; object storage holds encrypted source/export files. As usage grows, performance-sensitive APIs or enterprise integrations can be moved to Go without changing the core data contracts.

## 10.1 Logical Architecture

[Browser: Next.js + TypeScript] ¦-- Project setup / rights declaration ¦-- Side-by-side cue editor / warnings / video link (optional local preview) v [API Gateway / FastAPI] ¦-- Auth, organisations, projects, audit ¦-- Subtitle parser and immutable timing model ¦-- Context/profile/glossary service ¦-- Translation orchestrator ¦-- QA and export service +-------------------------------+ ¦ ¦ v v [Job Queue / Redis] [PostgreSQL + pgvector] ¦ projects, cues, terms, v translations, memory, [AI Worker Pool] warnings, provenance ¦ MT baseline ¦ LLM refinement ¦ ¦ entity / QE v +----------------> [Encrypted Object Storage] source, temporary assets, exports, signed URLs External providers are behind adapters; user-approved knowledge outranks retrieval. No model may edit timestamps directly.

## 10.2 Component Responsibilities

| Component | Responsibility | Security boundary |
| --- | --- | --- |
| Web editor | Project setup, cue review, glossary, alternatives, approval, export preview. | Never exposes provider keys; sanitises rendered subtitle content. |
| API/auth | Tenant isolation, permissions, quotas, job creation, audit. | Organisation-scoped access checks on every object. |
| Parser | SRT/VTT validation, encoding, cue IDs, immutable timestamps. | Reject malformed/oversized files; no executable content. |
| Profile service | Characters, aliases, style, metadata, source provenance. | Only allow permitted retrieval adapters. |
| Translation orchestrator | Chunking, prompt assembly, retries, provider routing. | Redact secrets; enforce structured output and token limits. |
| QA engine | Invariant, semantic, terminology, Unicode and readability checks. | Deterministic checks run independently of LLM. |
| Worker queue | Long-running jobs, status, retry and idempotency. | Signed job payloads; dead-letter handling. |
| PostgreSQL/pgvector | Transactional state and approved retrieval memory. | Row-level tenant isolation; encrypted backups. |
| Object storage | Originals, temporary files, exports. | Encryption, malware scan, expiring signed URLs, lifecycle deletion. |
| Provider adapters | Google/Azure/AWS/LLM/local model abstraction. | Per-tenant policy; no training by provider where contract disallows/permits opt-out. |

## 10.3 Data Flow

1. Client uploads file using a short-lived signed URL; malware/type/size validation runs before parsing.

2. Parser converts cues to canonical JSON and hashes the source; timestamps become immutable fields.

3. Profile and glossary are confirmed; ambiguous names are surfaced before translation.

4. Orchestrator sends only the minimum cue/context data allowed by the project’s privacy policy.

5. Workers return structured drafts; schema validation rejects missing cue IDs or modified invariants.

6. QA creates warnings and scores; editor shows high-risk cues first.

7. Approved corrections update scoped memory; global learning is opt-in and separately licensed.

8. Export reconstructs SRT/VTT from canonical timestamps and approved text, then runs final integrity checks.

## 10.4 API Outline

POST /v1/projects POST /v1/projects/{id}/files POST /v1/projects/{id}/profile POST /v1/projects/{id}/entities:detect POST /v1/projects/{id}/translate GET /v1/jobs/{job_id} GET /v1/projects/{id}/cues?review_priority=high PATCH /v1/cues/{cue_id}/translation POST /v1/projects/{id}/glossary POST /v1/projects/{id}/qa POST /v1/projects/{id}/exports GET /v1/exports/{export_id}/download DELETE /v1/projects/{id}

# 11. Subtitle Quality-Control Framework

Quality control must combine deterministic rules, model-assisted comparison and human judgement. Rules are strongest for structure and invariants; AI is useful for semantic and pragmatic anomalies; people remain necessary for humour, cultural adaptation, character voice and legally sensitive content.

| Dimension | Checks | Method |
| --- | --- | --- |
| File integrity | Cue count, numbering, timestamp order, overlaps, empty cues, encoding. | Deterministic parser; hard failure for corruption. |
| Invariant preservation | Numbers, dates, money, codes, names, negation, URLs. | Protected-token comparison; high-severity warning. |
| Entity consistency | Same character/place transliterated consistently. | Glossary/entity map; fuzzy matching; alias rules. |
| Terminology | Approved term used throughout project/series. | Translation-memory and glossary checks. |
| Semantic equivalence | Meaning omission/addition/reversal. | Bilingual QE/LLM critic plus back-check; human review. |
| Context | Pronoun, speaker, relation, sarcasm, response coherence. | Neighbour-cue and speaker-aware critic. |
| Naturalness | Machine-like or over-formal Sinhala. | Sinhala style classifier/LLM review; user rating. |
| Readability | Line length, reading speed, line break, orphan word. | Grapheme-cluster calculations and rewrite suggestions. |
| Formatting | Italics, music cues, speaker dashes, positioning. | Format round-trip tests by target profile. |
| Hallucination | Added facts or dialogue not in source. | Source-grounded comparison; reject extra propositions. |

## 11.1 Initial Sinhala Subtitle Defaults

No authoritative Sinhala-specific universal standard was found. Therefore the following are pilot defaults, not claims of official Netflix, broadcast or festival compliance. They must be calibrated with Sinhala viewers and target-platform guidance. Netflix language guides vary substantially by script, which supports a script-specific empirical profile rather than copying English limits [S11].

| Rule | Pilot default | Notes |
| --- | --- | --- |
| Lines per cue | Maximum 2 | Allow 3 only in a dedicated platform profile if tested. |
| Characters per line | Soft target 36-40 grapheme clusters | Use extended grapheme clusters; preserve words and natural phrase boundaries. |
| Reading speed | Warning above 14-17 grapheme clusters/second | Calibrate by age, device and genre. |
| Minimum duration | 1.0 second | Very short reactions may need exceptions. |
| Maximum duration | 7.0 seconds | Longer cues should normally be split or retimed by a human. |
| Gap | At least 2 frames where platform permits | Frame-rate aware; avoid changing source timing in translation-only mode. |
| Normalization | UTF-8 + NFC | Keep original encoding metadata for round-trip where needed. |
| Line breaking | Break at syntactic/semantic boundaries | Avoid isolating particles, auxiliaries or one-word second lines. |

## 11.2 Review Priority Formula

risk = 0.30 * (1 - semantic_score) + 0.20 * (1 - entity_score) + 0.15 * (1 - terminology_score) + 0.15 * (1 - context_score) + 0.10 * (1 - readability_score) + 0.10 * (1 - formatting_score) Hard overrides: - changed number/date/currency/negation/name -> HIGH - missing or extra cue / timestamp mutation -> BLOCK EXPORT - unapproved English residue -> MEDIUM or HIGH by policy - profanity intensity change -> HUMAN REVIEW

# 12. Human-Review Interface

The editor should optimise decision-making rather than imitate a generic spreadsheet. The default queue shows high-risk cues first while preserving a chronological mode for scene review. Every AI suggestion should expose the relevant context, glossary match and reason for warning.

## 12.1 Example Screen Layout

+---------------------------------------------------------------+ ¦ Project / Episode ¦ Progress ¦ QA: 17 high, 42 medium ¦ Export ¦ +--------------------+--------------------+---------------------+ ¦ Video / waveform ¦ English cue ¦ Sinhala translation ¦ ¦ 00:14:22.100 ¦ “Will, leave the ¦ විල්, සාක්ෂි ... ¦ ¦ Speaker: Mara ¦ case here.” ¦ [edit] [alternates] ¦ +--------------------+--------------------+---------------------+ ¦ Previous / next dialogue ¦ Character & relationship ¦ Glossary ¦ ¦ Evidence sources ¦ Confidence components ¦ Warnings ¦ +---------------------------------------------------------------+ ¦ Actions: Approve ¦ Regenerate ¦ Shorten ¦ Formality ¦ Comment ¦ +---------------------------------------------------------------+

## 12.2 Required MVP Interactions

Side-by-side source and target with previous/next context.

Keyboard-first navigation, approve, skip, undo and save.

Inline edit with grapheme count, reading speed and playback time.

Entity hover card showing aliases and approved Sinhala spelling.

Alternative translations with a short explanation, not hidden chain-of-thought.

Bulk replace and glossary update with affected-cue preview.

Filter by confidence, warning type, speaker, unapproved and modified.

Per-cue comments, approval status and version history.

Export preview showing exact SRT/VTT output and validation result.

## 12.3 Trust Design

| Trust problem | Interface response |
| --- | --- |
| AI changed a fact | Highlight source and target tokens; show invariant warning. |
| Why was this line flagged? | Show concise evidence: “Name spelling differs from approved glossary.” |
| External context may be wrong | Show source/provenance and allow disable/remove. |
| User does not want cloud processing | Project privacy profile and local/private option. |
| Corrections may train a model | Separate opt-in consent; default project-only memory. |
| Regeneration can overwrite work | Version history and explicit accept action. |

# 13. Dataset and Model Strategy

The long-term quality advantage depends more on legally clean, human-reviewed subtitle data than on selecting one fashionable model. The product should begin with provider APIs and project memory, then accumulate licensed evaluation and correction data under explicit consent. It should not train on scraped subtitles or scripts merely because they are publicly downloadable.

| Dataset | Purpose | Licence requirement | Decision |
| --- | --- | --- | --- |
| FLORES-200 Sinhala/English | Evaluation benchmark; broad-domain sentences. | CC BY-SA 4.0 (verify version assets). | Good benchmark; not subtitle dialogue training data. |
| NLLB-200 model | Research baseline. | CC BY-NC 4.0. | Do not use as commercial production dependency without rights. |
| Government/public parallel corpora | General translation and terminology. | Dataset-specific; must verify. | Useful but domain mismatch with dialogue. |
| News corpora | Sinhala fluency/terminology. | Dataset-specific. | Formal register; weak subtitle voice. |
| Licensed subtitle pairs | Best domain signal. | Contract/licence required. | High value; alignment and quality need audit. |
| Public-domain audiovisual works | Legal prototype/evaluation material. | Confirm work and subtitle status separately. | Good for repeatable demos. |
| User corrections | Project/user/organisation memory. | Explicit terms and consent; deletion rights. | Strongest product-specific signal. |
| Community subtitle dataset | Potential volume. | Provenance often unclear even when repository declares a licence. | Quarantine until line-level rights audit. |
| Synthetic dialogue | Coverage of ambiguity, names and styles. | Generated-data policy and source licences. | Useful for tests; not a substitute for natural data. |
| Human-authored challenge set | Evaluation of critical phenomena. | Commissioned/licensed. | Essential for trustworthy measurement. |

## 13.1 Legal Evaluation Dataset Plan

1. Commission bilingual experts to write or translate fictional dialogue covering target phenomena.

2. Use public-domain or explicitly licensed audiovisual samples and retain licence evidence.

3. Include multiple genres, speaker relationships, registers and subtitle constraints.

4. Create independent source, reference and adjudicated versions; do not use test references in prompts.

5. Annotate names, ambiguous words, terminology, tone, critical facts and acceptable alternatives.

6. Have at least two translators score each sample and adjudicate disagreements.

7. Publish only material whose contributor agreement allows the intended use.

8. Keep a private hold-out test set to detect overfitting and prompt leakage.

## 13.2 Learning From Corrections

| Scope | Default | Consent |
| --- | --- | --- |
| Current line/project | Immediate adaptation and glossary suggestion. | Implicit within active project; deleted with project if requested. |
| Series/franchise | Reuse approved names and terminology. | Explicit project setting. |
| User account | Personal style and memory. | Opt-in with editable/delete controls. |
| Organisation | Shared translation memory. | Admin-controlled policy and access permissions. |
| Global model improvement | Disabled. | Separate explicit opt-in, rights declaration and retention notice. |

# 14. Evaluation Framework

Automated MT metrics are useful for regression testing but cannot establish subtitle quality alone. BLEU, chrF, COMET and multilingual embedding metrics should be combined with entity accuracy, terminology consistency, subtitle constraints and blinded human review. The primary commercial outcome is time saved without an increase in critical errors.

## 14.1 Metric Stack

| Metric | Use | Limitation |
| --- | --- | --- |
| BLEU/chrF | Surface-form comparison and regression. | Penalises valid paraphrases; weak for pragmatics. |
| COMET or multilingual QE | Semantic quality estimation. | Model/domain bias; Sinhala calibration required. |
| Named-entity accuracy | Correct protected names and transliterations. | Requires entity annotations and acceptable variants. |
| Terminology consistency | Approved term adherence across project. | Must allow intentional contextual variants. |
| Critical error rate | Meaning reversal, missing negation, changed facts/names. | Requires human adjudication. |
| Editing effort | Time and keystrokes to publish-ready output. | Most important product KPI; control for translator skill. |
| Readability compliance | Grapheme speed, line count, break quality. | Thresholds require Sinhala user testing. |
| Viewer preference | Blind A/B preference and comprehension. | Needs representative viewer sample. |
| Character voice consistency | Tone/register matches speaker. | Subjective; use rubric and multiple raters. |
| Timestamp integrity | No unintended changes to timing/cue count. | Should be 100% in translation-only mode. |

## 14.2 Human Evaluation Rubric (1-5)

| Dimension | Anchor description |
| --- | --- |
| Accuracy | 1: major meaning wrong; 3: main meaning with minor errors; 5: fully faithful. |
| Fluency | 1: unreadable; 3: understandable but awkward; 5: natural Sinhala. |
| Context awareness | 1: contradicts scene; 3: mostly coherent; 5: correctly resolves ambiguity and references. |
| Tone/voice | 1: wrong relationship/intensity; 3: acceptable; 5: character-appropriate. |
| Terminology | 1: inconsistent/wrong; 3: minor variation; 5: approved and consistent. |
| Readability | 1: impossible in time; 3: minor density/break issues; 5: effortless. |
| Cultural appropriateness | 1: misleading/offensive mismatch; 3: acceptable; 5: adapted without distorting intent. |
| Formatting | 1: broken cues; 3: minor issues; 5: clean and target-profile compliant. |

## 14.3 Statistical Design

Randomise cue blocks and blind evaluators to system identity.

Use at least three systems: current baseline, proposed context-aware pipeline, and human reference/workflow.

Use paired comparisons because the same source block is evaluated across systems.

Report mean, median, confidence intervals and inter-rater agreement, not one aggregate score.

Stratify results by genre, dialogue density, ambiguity, slang and technical terminology.

Measure correction time on complete scenes, not disconnected lines.

# 15. Legal and Copyright Analysis

This section provides general product-risk information, not legal advice. Sri Lanka’s Intellectual Property Act recognises derivative works including translations and grants copyright owners exclusive rights over translation and adaptation. The Berne Convention also protects the author’s right to authorise translation. Therefore, possession of an English subtitle file does not automatically grant the right to create or distribute a Sinhala translation [S26][S27].

| Issue | Risk | Safer control |
| --- | --- | --- |
| Uploading a copyrighted subtitle for private processing | Potentially restricted by licence/contract and local law; facts depend on authorisation and use. | Require user declaration, terms, minimal retention and legal review. |
| Creating a translated subtitle | Translation is a derivative work; underlying rights remain relevant. | Target authorised content owners, licensees and creators. |
| Distributing translated subtitles | Higher infringement/takedown risk without permission. | Do not operate a public catalogue in MVP. |
| Training on subtitle pairs | Copying and model-training rights may not be granted by public availability. | Use licensed, commissioned, public-domain or explicitly opt-in data only. |
| Scraping subtitle sites | Can violate copyright, database rights, robots rules and terms. | No unauthorised scraping; negotiate data partnerships. |
| Using movie metadata | Each API has separate terms, attribution and commercial limits. | Store licence/provenance; provider-specific adapters. |
| TMDb content in AI/RAG | Current terms include restrictions requiring appropriate agreement. | Do not ingest into model context by default; obtain commercial agreement. |
| User-generated content liability | Users may upload material they do not control. | Notice-and-takedown, repeat-infringer policy, audit, clear reporting channel. |
| Ownership of user corrections | Contract must define project output and platform memory rights. | User retains content; limited licence for service; global training opt-in only. |
| Privacy/data protection | Subtitle, script, audio and project data may contain personal/confidential information. | PDPA-aligned notices, purpose limitation, retention and data-subject processes. |

## 15.1 Safer Business Model

Customers confirm they own or are authorised to translate the uploaded content.

The platform provides private processing and editing, not public discovery/download of copyrighted subtitles.

Enterprise contracts allocate responsibility, confidentiality, retention and approved AI providers.

Terms prohibit infringing uploads and unauthorised scraping; a takedown and appeal process is published.

Output ownership and translation-memory use are contractually clear.

Public demos use fictional, commissioned or public-domain material.

## 15.2 Proposed Upload Declaration

I confirm that I own this content, have permission to translate it, or am otherwise legally authorised to use it for this project. I will not use the service to distribute infringing material. I understand that translation may create a derivative work and that I am responsible for obtaining any required rights. The platform will process the content only under the selected retention and AI-provider settings.

# 16. Privacy and Security

Privacy is a product differentiator because professional scripts, unreleased episodes and client subtitles may be confidential. Sri Lanka’s Data Protection Authority states that PDPA enforcement began on 18 March 2025. The platform should therefore implement purpose limitation, transparent notices, access/deletion processes, vendor controls and documented retention from the prototype stage [S28].

| Control area | Minimum requirement |
| --- | --- |
| Transport | TLS 1.2+; HSTS; signed upload/download URLs. |
| Storage | Encrypted object storage and database; managed keys; separate production/test data. |
| Retention | Default short retention for source files; user-selectable zero-retention/export-and-delete mode. |
| Access control | Organisation roles, least privilege, MFA for admins, row-level tenant isolation. |
| AI providers | Per-project provider policy; contract/DPA review; disable provider training where possible. |
| Secrets | Vault/KMS; no keys in client or logs; rotation and scoped credentials. |
| Uploads | Type/size checks, malware scanning, decompression limits, no execution. |
| Logging | Audit actions without logging full subtitle text by default; redact identifiers. |
| Backups | Encrypted, tested restore, retention aligned with deletion commitments. |
| Deletion | Delete primary and queued copies; document backup expiry; user-facing status. |
| Incident response | Detection, containment, customer notification, credential rotation, evidence preservation. |
| Secure development | Dependency scanning, SAST, secret scanning, penetration test before enterprise pilots. |

## 16.1 Deployment Options

| Mode | Benefits | Limitations | Recommended stage |
| --- | --- | --- | --- |
| Cloud-only | Fast iteration, scalable AI APIs, easiest collaboration. | Confidentiality concerns and provider dependence. | MVP with clear retention controls. |
| Desktop/local-only | Strong privacy/offline; video preview without upload. | Model size, hardware variability, support complexity. | Later creator/pro edition. |
| Hybrid | Local media playback/processing; cloud text translation. | More engineering and sync complexity. | Strong Phase 3 option. |
| Private enterprise deployment | Control, data residency, custom policies. | High sales/support/DevOps cost. | After product-market and quality proof. |

# 17. MVP Scope

The MVP should prove the core value proposition—better contextual Sinhala drafts and lower review effort—without video intelligence, complex team administration or model training. It should be possible for a small team to build and test within approximately 12-16 weeks, assuming existing AI APIs and a focused editor.

## 17.1 Must-Have

SRT and WebVTT upload, validation and export.

Project setup: title/year/season/episode, genre and authorisation declaration.

Manual character list, aliases and approved Sinhala spellings.

Editable glossary and style profile.

Context-aware translation using previous/next cues and grouped dialogue.

Protected entities, numbers, dates, currencies and negation checks.

Timestamp preservation and round-trip integrity.

Side-by-side editor, alternatives, confidence/warnings and approve workflow.

Project-scoped translation memory, save/resume and version history.

Basic privacy controls, deletion and audit events.

## 17.2 Should-Have

Licensed/Wikidata metadata suggestions with source provenance.

Bulk terminology replacement and affected-cue preview.

Platform readability profiles and export validation report.

Organisation projects and reviewer role.

Provider selection for cost/privacy experiments.

Optional local video playback without uploading the video.

## 17.3 Later / Too Complex for Version One

| Feature | Why later |
| --- | --- |
| Full video/audio upload | Cost, privacy, storage, transcoding and copyright risk. |
| Speaker diarisation/face recognition | Accuracy, consent, bias, compute and privacy complexity. |
| Automatic scene detection | Requires media processing; text-only grouping is sufficient for first validation. |
| Fine-tuned commercial model | No legally clean subtitle dataset or proven demand yet. |
| Public subtitle catalogue | High rights and moderation risk; not necessary to prove translation value. |
| Tamil/multilingual expansion | First establish Sinhala quality and workflow. |
| Marketplace for human reviewers | Trust, payment, rights and quality operations are separate businesses. |
| Enterprise private deployment | Premature before repeatable pilots and security maturity. |

## 17.4 MVP Acceptance Criteria

100% cue-count and timestamp integrity on test corpus.

At least 95% protected-entity preservation before human correction.

At least 25% median editing-time reduction versus the selected baseline.

At least 30% reduction in critical name/context errors.

No critical severity security findings before external pilot.

At least 70% of pilot users complete a second project or explicitly request continued access.

# 18. Development Roadmap

| Phase | Scope | Exit output | Guardrail |
| --- | --- | --- | --- |
| Phase 0: Validation (4-6 weeks) | Interviews, legal review, corpus design, baseline translations, UX prototype. | Problem evidence, benchmark set, signed pilot interest. | Do not code full product before measurement design. |
| Phase 1: Prototype (4-6 weeks) | Parser, protected entities, prompt pipeline, CLI/simple web editor, SRT export. | Working demo and first comparative scores. | Use fictional/licensed samples. |
| Phase 2: MVP (8-12 weeks) | Projects, glossary, context translation, QA, review queue, memory, privacy. | Pilot-ready web application. | Limit formats and providers. |
| Phase 3: Advanced context (8-12 weeks) | Licensed metadata, provenance, episode memory, collaboration, better QE. | Repeatable creator/team pilots. | Add only features tied to measured pain. |
| Phase 4: Media intelligence (12+ weeks) | Local playback, audio alignment, optional ASR/diarisation, scene cues. | Higher context and workflow integration. | Consent/privacy and compute gates. |
| Phase 5: Professional platform | API, billing, SLA, private deployment, plugins, multilingual. | Commercial scale and enterprise contracts. | Requires security and market proof. |

## 18.1 Small-Team Roles

| Role combination | Primary responsibilities |
| --- | --- |
| Founder/product + user research | Interviews, prioritisation, pilots, commercial validation. |
| Full-stack engineer | Next.js editor, API, database, auth, deployment. |
| AI/NLP engineer | Prompts, provider routing, entity protection, QA and evaluation. |
| Sinhala linguist/subtitle expert (part-time/contract) | Style guide, references, adjudication, challenge set. |
| UX designer (part-time) | Editor workflow and usability testing. |
| Legal/security advisers (fractional) | Rights model, terms, privacy, pilot review. |

## 18.2 Effort Estimate

Planning estimate: one strong full-stack engineer, one AI/NLP engineer and a part-time Sinhala subtitle expert can produce a testable MVP in 12-16 weeks. A solo developer can build a prototype, but rigorous evaluation, linguistic review, security and customer discovery should not be treated as optional. The estimate excludes enterprise-grade media processing, private deployment and large-scale model training.

# 19. Business Model

The product is more likely to become a sustainable niche creator/professional SaaS than a mass consumer app. The value is saved expert time, consistency and workflow control. Because willingness to pay is unknown, pricing must be tested against measured time savings rather than copied from global tools.

| Model | Offer | Target | Risk |
| --- | --- | --- | --- |
| Free validation tier | Limited minutes/cues, watermarked QA report or limited projects. | Acquire hobby creators and collect usability feedback. | Cloud cost abuse; rights moderation. |
| Pay per media minute | Transparent for occasional users. | YouTubers and one-off creators. | Users may dislike paying before seeing quality. |
| Creator subscription | Monthly cue/minute allowance, glossary and memory. | Freelancers and active hobby creators. | Price sensitivity; churn. |
| Professional/team plan | Collaboration, reviewer roles, privacy, support. | Agencies and content teams. | Requires reliability and security. |
| API usage | Per character/minute/job with quality tier. | Developers, broadcasters and workflows. | Support and SLA complexity. |
| Enterprise/private deployment | Annual licence, setup and support. | Broadcasters/studios with confidential content. | Long sales cycle and deployment burden. |

## 19.1 Pricing Validation Bands (Not Market Facts)

| Test | Illustrative band | What to learn |
| --- | --- | --- |
| Pay-per-use | US$0.05-$0.20 per source video minute | Whether occasional users value faster first drafts. |
| Creator monthly | US$8-$15/month | Whether personal memory/glossary creates retention. |
| Professional monthly | US$29-$79/month | Value of volume, QA, privacy and exports. |
| Team | US$99+/month | Value of collaboration, roles and organisation memory. |
| Enterprise | Custom annual contract | Security, private deployment, SLA and licensing requirements. |

These bands are hypotheses for interviews and pricing experiments. They should not be published as final prices until users complete real projects and quantify hours saved. A useful willingness-to-pay question is: “If the tool consistently saves four hours on a film, what share of that saved time would you pay for?”

## 19.2 Defensibility

| Potential advantage | Defensibility | Comment |
| --- | --- | --- |
| Generic prompt and wrapper | Low | Easy to copy. |
| Subtitle editor UX | Medium | Copyable, but workflow detail and reliability matter. |
| Approved Sinhala translation memory | High if rights-clean and retained by users | Compounds with use and switching cost. |
| Entity transliteration and franchise glossaries | Medium-high | Strong practical value; depends on coverage and quality. |
| Sinhala subtitle quality estimator | High | Requires labelled errors and calibration. |
| Broadcaster/content partnerships | High | Access, trust and licensed data are hard to replicate. |
| Private deployment/integrations | Medium-high | Operational capability and contracts create barriers. |
| Community contributor network | Medium | Can be valuable but requires governance and fair incentives. |

# 20. Cost Analysis

Costs depend on cue count, repeated context, number of AI passes, provider, output length and whether video/audio is processed. Subtitle-only text is cheap to store; AI inference and human review dominate. Google Cloud’s current benchmark prices include US$20 per million input characters for standard NMT after the monthly credit and US$10 per million input plus US$10 per million output characters for its translation LLM text method [S16]. Other LLM providers use token-based pricing and change frequently.

## 20.1 Workload Assumptions

| Content | Cues | English words | Total model input after context/passes | Output |
| --- | --- | --- | --- | --- |
| 45-minute episode | 600-900 | 6,000-10,000 | 0.15-0.35 million tokens | 0.04-0.08 million tokens |
| 100-120 minute film | 1,200-1,800 | 12,000-20,000 | 0.35-0.80 million tokens | 0.08-0.14 million tokens |

These are planning estimates, not measured averages. Repeating large plot summaries or adjacent cues for every line can multiply input cost; scene batching, prompt caching and retrieval limits are therefore essential.

## 20.2 Illustrative AI Cost per Film

| Scenario | Assumed unit price | Volume | Estimated AI cost |
| --- | --- | --- | --- |
| Lean small-model hybrid | US$0.50/M input; US$2/M output | 0.35M input + 0.08M output | US$0.34 |
| Balanced quality hybrid | US$2/M input; US$8/M output | 0.50M input + 0.10M output | US$1.80 |
| Premium multi-pass | US$5/M input; US$20/M output | 0.80M input + 0.14M output | US$6.80 |
| Google standard NMT benchmark | US$20/M source characters | 80,000 source characters | US$1.60 before free credit |

## 20.3 Scale Scenarios (Subtitle-Only)

| Usage | Titles/month | Balanced AI cost | Indicative platform infra | Notes |
| --- | --- | --- | --- | --- |
| 10 users × 2 titles | 20 | US$36 | US$25-$75 | Prototype/pilot; free tiers may reduce cost. |
| 100 users × 3 titles | 300 | US$540 | US$150-$500 | Needs queueing, monitoring, support. |
| 1,000 users × 3 titles | 3,000 | US$5,400 | US$1,000-$3,000 | Provider discounts and routing become important. |
| Professional team | 100 titles | US$180 | US$200-$1,000 | Security, support and seats can exceed AI cost. |

## 20.4 Human Review Cost

Human review should be modelled as: review hours × fully loaded hourly rate. For example, if a translator spends 4 hours and the fully loaded rate is US$10/hour, the review cost is US$40—far more than the balanced AI inference estimate. The business case therefore depends primarily on saving expert time, not shaving cents from model calls. The rate and hours are illustrative and must be replaced with local pilot data.

## 20.5 Cost Reduction

Batch by scene rather than translating each cue independently.

Cache stable title/profile context and retrieve only relevant glossary items.

Use cheap MT for unambiguous lines and premium refinement only for risky blocks.

Run deterministic QA before expensive AI critics.

Reuse approved translation memory across episodes.

Avoid video/audio processing in the MVP.

Offer user-selected quality tiers and hard monthly quotas.

Collect provider latency/cost/quality telemetry and route by policy.

# 21. Risk Matrix

| Risk | Likelihood | Impact | Warning sign | Mitigation | Contingency |
| --- | --- | --- | --- | --- | --- |
| Poor Sinhala naturalness | High | High | Many rewrites; low viewer preference | Linguist style guide, challenge set, human editor | Pivot to narrower domains/registers. |
| Critical mistranslation/hallucination | Medium-high | Critical | Changed facts, names or negation | Protected invariants, semantic QA, block export | Mandatory expert review; disable risky provider. |
| Limited legal training data | High | High | Cannot improve beyond APIs | Commission data, authorised pilots, partnerships | Remain orchestration/editor product. |
| Copyright complaints | Medium-high | Critical | Takedowns, rights-holder contact | Authorised-use model, terms, no public catalogue | Suspend content/customer; legal response. |
| Metadata/API licence violation | Medium | High | Provider warning or access loss | Licence registry, adapters, commercial agreements | Remove source and purge derived cache. |
| Insufficient willingness to pay | High | High | High free usage, low conversion | Measure time saved; B2B pilots; pricing tests | Pivot to plugin/API/services. |
| Cloud privacy distrust | Medium-high | High | Users refuse uploads | Subtitle-only, zero retention, local/hybrid option | Private deployment for qualified clients. |
| High latency/cost | Medium | Medium | Jobs abandoned; gross margin falls | Batching, tiered models, caching, quotas | Degrade to baseline MT + selective review. |
| Third-party provider dependency | High | Medium-high | Price/terms/model change | Provider abstraction and evaluation suite | Switch provider/local model. |
| Unicode/rendering failures | Medium | High | Broken glyphs on devices | NFC, fonts, grapheme QA, device matrix | Export alternate formats/fonts guidance. |
| Incorrect speaker/context retrieval | Medium | High | Wrong pronoun/tone | User confirmation, evidence scope, confidence flag | Disable speaker inference; manual mapping. |
| Spoiler leakage | Medium | Medium-high | Future plot appears in editor/output | Episode-scoped retrieval and metadata-only mode | Purge context and retranslate. |
| Creators reject AI workflow | Medium | High | Low repeat usage | Keyboard-first UX, explain warnings, preserve control | Integrate as plugin/QA-only tool. |
| Security incident | Low-medium | Critical | Unauthorised access or leak | Encryption, isolation, audit, pentest, IR plan | Revoke, notify, investigate, remediate. |
| Evaluation gives false confidence | Medium | High | Metric gains but human quality poor | Blinded human evaluation and critical-error metric | Freeze launch; expand test set. |
| Community data provenance unclear | High | High | Licence challenge or contributor dispute | Quarantine datasets; line-level audit; agreements | Delete data/models and retrain if necessary. |

# 22. Validation Experiment

Before building the complete platform, run a controlled experiment that tests the exact claim: context-aware assistance reduces publish-ready editing effort and critical errors compared with current automatic translation. The test must use legally usable content and blinded evaluators.

## 22.1 Experimental Design

1. Create a 1,500-2,000 cue evaluation set from commissioned fictional dialogue and licensed/public-domain samples.

2. Cover at least six categories: modern drama, comedy, crime/action, fantasy, documentary/technical, and youth/social dialogue.

3. Annotate 150-250 challenge cues containing names/common-word conflicts, pronouns, idioms, sarcasm, numbers, negation and line-length pressure.

4. Generate output from: (A) a generic cloud translation baseline, (B) an LLM with line-only prompt, and (C) the proposed context/glossary/entity pipeline.

5. Have three experienced Sinhala translators independently edit complete scenes to publish-ready quality under timed conditions.

6. Randomise system order and hide system identity. Use a separate adjudicator for critical disagreements.

7. Measure time, keystrokes, corrections, critical errors, entity accuracy, terminology consistency and 1-5 rubric scores.

8. Run a viewer test with at least 30 Sinhala-speaking viewers using short clips and blind A/B subtitle variants.

9. Report results by genre and challenge type; do not average away severe failures.

10. Proceed to MVP only if success thresholds are met.

## 22.2 Proposed Success Thresholds

| Measure | Threshold for MVP go decision |
| --- | --- |
| Median editing time | At least 25% lower than generic MT baseline. |
| Critical context/name errors | At least 30% lower than baseline. |
| Protected entity preservation | At least 95% before manual correction. |
| Timestamp/cue integrity | 100%. |
| Critical hallucination rate | Below 0.5% of cues and no repeated systematic failure. |
| Human quality preference | At least 65% preference for proposed pipeline over baseline. |
| Viewer comprehension/preference | Statistically meaningful improvement or non-inferiority with faster production. |
| Balanced AI cost | Target below US$3 per 45-minute episode and US$8 per film, excluding human review. |

## 22.3 Pilot After Experiment

Invite 10-15 creators and 3 authorised organisations.

Each user completes at least two real projects.

Collect project-level time logs and opt-in correction telemetry.

Conduct post-project interviews on trust, privacy, pricing and missed errors.

Require explicit permission for any sample retained beyond the project.

Decide whether the next investment is editor UX, model quality, local mode or B2B security.

# 23. Final Recommendation

## 23.1 Decision

RECOMMENDATION: PROCEED with a subtitle-only, authorised-use, human-in-the-loop MVP. Position it as a Sinhala localisation productivity and quality platform. Do not promise fully automatic publish-ready translation. Do not build a public subtitle distribution catalogue or train on unlicensed subtitle corpora.

## 23.2 First Version

Build a web editor supporting SRT/VTT, manual media identification, character/alias confirmation, approved Sinhala transliterations, project glossary, context-grouped translation, deterministic QA, confidence-based review, project memory and timestamp-safe export. Use provider adapters so cloud MT and LLM models can be benchmarked and replaced. Add licensed metadata only after the core workflow proves value.

## 23.3 First Target Users

Recruit experienced Sinhala subtitle creators for product discovery, but seek early revenue from freelance translators, YouTubers/educators translating content they own, localisation agencies, independent filmmakers and broadcasters. These groups have clearer authorisation and a direct economic value for saved review time.

## 23.4 What Still Requires Human Review

Humour, puns, idioms, cultural references and songs.

Profanity, insults, sensitive terminology and audience suitability.

Character voice, intimacy, hierarchy and historical register.

Ambiguous dialogue with insufficient speaker or visual context.

Any cue with changed facts, names, numbers, negation or low semantic confidence.

Final line breaking, reading experience and rights-holder style compliance.

## 23.5 Ratings

| Dimension | Score | Explanation |
| --- | --- | --- |
| Problem strength | 8/10 | The workflow has clear, repeated context and manual-quality problems. |
| Technical feasibility | 8/10 | Hybrid translation, entity protection and QA are achievable with current APIs; full automation is not. |
| Sinhala-language opportunity | 8/10 | The language is underserved and has specialised linguistic/Unicode needs. |
| Market potential | 6/10 | Visible community and broad digital access, but paying market size is unmeasured. |
| Commercial potential | 6/10 | Plausible niche SaaS/B2B value; depends on measured time savings and rights-safe customers. |
| Legal feasibility | 6/10 | Feasible for authorised use; risky for public movie-subtitle distribution or unlicensed training. |
| Competitive differentiation | 7/10 | Strong if Sinhala context, entity memory and QA are genuinely better; a simple LLM wrapper is weak. |
| MVP complexity | 7/10 | Manageable but requires both engineering and rigorous linguistic evaluation. |
| Long-term scalability | 7/10 | Architecture can scale; data rights, support and quality operations are the main constraints. |

## 23.6 Final Answer to the Research Questions

| Question | Answer |
| --- | --- |
| Is the problem real? | Yes. |
| Can the system outperform generic tools? | Likely on consistency and context, subject to experiment. |
| Can it be fully automatic? | Not responsibly in the near-term for publication-quality output. |
| Safest legal market? | Authorised creators, broadcasters, studios, educators and localisation agencies. |
| Strongest opportunity? | Human editing-time reduction plus Sinhala-specific memory and QA. |
| Largest risk? | Copyright/data licensing and unreliable natural Sinhala. |
| Proceed, pivot or abandon? | Proceed with validation-gated MVP; pivot to QA/plugin/B2B if consumer willingness is weak. |

# Appendix A. Prompt Templates

These prompts are starting points. Production prompts must be versioned, tested against a fixed evaluation set, constrained by JSON schema and protected by deterministic validation. They should request concise reasons or warning codes, not hidden reasoning.

## A.1 Initial Translation

SYSTEM You are an English-to-Sinhala subtitle translator. Produce natural, conversational Sinhala while preserving the exact meaning. Never change cue IDs or timestamps. Never translate tokens in <PROTECTED_...> placeholders. Follow the approved glossary and style profile. Preserve numbers, dates, currencies, negation and factual details. Do not add explanations or dialogue. Keep each cue readable within the supplied limits. Flag uncertainty. INPUT JSON { "project": {"genre":"...", "era":"...", "style":"conversational"}, "characters": [...], "glossary": [...], "context_before": [...], "cues": [{"id":"c101", "speaker":"Mara", "text":"...", "duration_ms":2200}], "context_after": [...], "limits": {"max_lines":2, "soft_graphemes_per_line":38} } OUTPUT JSON { "translations":[{ "id":"c101", "sinhala":"...", "uncertain":false, "warning_codes":[], "protected_tokens_used":["<PROTECTED_PERSON_1>"] }] }

## A.2 Contextual Refinement

Review each draft against the English source, scene context, speaker, relationship, glossary and adjacent dialogue. Correct literal, formal, ambiguous or inconsistent Sinhala. Do not rewrite a good line merely for variety. Do not add facts. Return the revised text and zero or more concise codes: MEANING, TONE, ENTITY, TERM, PRONOUN, IDIOM, LENGTH, NATURALNESS.

## A.3 Named-Entity Verification

Classify each candidate span as PERSON, PLACE, ORGANISATION, TITLE, BRAND, FICTIONAL_TERM, COMMON_WORD or UNCERTAIN. Use the media identity, character list and surrounding cues. Return the canonical entity ID, aliases, recommended Sinhala transliteration and confidence. Do not force an entity classification when evidence is insufficient.

## A.4 Terminology Consistency

Compare all translations with the approved project glossary and previous approved cues. Report only genuine inconsistencies. Distinguish acceptable grammatical inflection from a changed term. Return cue_id, observed_form, expected_form, severity and suggested replacement.

## A.5 Sinhala Naturalness Review

Evaluate whether the Sinhala sounds natural for the specified character, relationship, genre and era. Prefer concise spoken Sinhala where appropriate. Do not change meaning, intensity, names, numbers or terminology. Return a naturalness score 1-5 and a revised line only when improvement is necessary.

## A.6 Length Reduction

Shorten the Sinhala subtitle to the supplied grapheme and duration limit. Preserve the core proposition, negation, names, numbers, tone and plot facts. Remove redundancy before meaning. Do not turn a full statement into a vague summary. Return the shortened line and a list of removed non-essential ideas.

## A.7 Final QA

For each cue, compare source and final Sinhala. Detect additions, omissions, reversals, changed negation, changed number/date/currency, missing name, terminology inconsistency, unexplained English residue, inappropriate profanity change and context mismatch. Return structured warnings only. Never silently edit the final subtitle during QA.

# Appendix B. Worked Translation Example

## B.1 Fictional Scene Context

Mara is a senior detective. Will is her younger brother and an impulsive investigator. Rose is a logistics officer. They are standing on a railway platform with a metal evidence case. “Will,” “Rose,” “case,” “charge” and “right” create entity and word-sense ambiguity. The desired style is modern conversational Sinhala.

| Cue | Speaker | English | Naive output | Refined Sinhala | Correction |
| --- | --- | --- | --- | --- | --- |
| 1 | Mara | Will, leave the case here. | කැමැත්ත, නඩුව මෙහි තබන්න. | විල්, සාක්ෂි පෙට්ටිය මෙතන තියලා යන්න. | Will protected as a person; case resolved as physical evidence container; conversational register. |
| 2 | Will | I will not. | මම කැමැත්ත නොකරමි. | මම ඒක කරන්නේ නෑ. | “will” is an auxiliary in source, not the character name; natural negative response. |
| 3 | Mara | You charged into that warehouse without a plan. | ඔයා ගාස්තු අය කරලා ගබඩාවට ගියා. | ඔයා කිසිම සැලැස්මක් නැතුව ගබඩාවට කඩාගෙන ගියා. | Charge resolved as rushing/entering aggressively, not billing. |
| 4 | Will | They charged us twice for the same shipment. | එයාලා අපිව දෙවරක් පහර දුන්නා. | එකම බඩු තොගයට අපෙන් දෙවරක් ගාස්තු අය කළා. | Charge now means billing; shipment terminology preserved. |
| 5 | Mara | Right. And you think Rose set us up? | දකුණ. රෝස අපිව සකස් කළාද? | හරි. එහෙනම් ඔයා කියන්නේ රෝස් අපිව උගුලකට දැම්මා කියලද? | Right is discourse agreement; Rose protected as person; set up interpreted as trap. |

## B.2 Example QA Output

{ "cue_id": "3", "semantic_confidence": 0.91, "entity_confidence": 1.00, "terminology_confidence": 0.94, "context_confidence": 0.88, "readability_score": 0.86, "formatting_score": 1.00, "warnings": [], "review_priority": "LOW" } { "cue_id": "5", "warnings": ["IDIOM_RESOLVED", "ENTITY_ROSE_PROTECTED"], "review_priority": "MEDIUM", "reason": "The idiom 'set us up' has multiple senses; human confirmation recommended." }

# Appendix C. Database and API Outline

## C.1 Core Data Model

| Table | Important fields |
| --- | --- |
| users | id, email, locale, preferences, consent flags, created_at |
| organisations | id, name, plan, retention_policy, provider_policy |
| memberships | organisation_id, user_id, role |
| projects | id, organisation_id, title, media_type, year, season, episode, style_profile, rights_declaration, status |
| subtitle_files | id, project_id, format, encoding, source_hash, storage_key, cue_count, retention_until |
| subtitle_entries | id, file_id, cue_index, start_ms, end_ms, source_text, format_payload |
| characters | id, project_id, canonical_name, sinhala_name, gender_optional, role, notes |
| character_aliases | character_id, alias, language, source_id |
| relationships | project_id, character_a, character_b, type, power_distance, notes |
| glossary_terms | id, scope, source_term, target_term, decision, case_sensitive, approved_by |
| translations | id, cue_id, text, provider, model, prompt_version, status, created_at |
| translation_alternatives | translation_id, text, score, reason_code |
| quality_warnings | cue_id, type, severity, evidence, resolved_by, resolved_at |
| confidence_scores | cue_id, semantic, entity, terminology, context, readability, formatting, calibrated_version |
| translation_memory | scope, source_signature, source_text, target_text, context_embedding, approval |
| knowledge_sources | project_id, source_type, url, licence, retrieved_at, media_scope, confidence |
| review_comments | cue_id, author_id, body, status |
| export_versions | project_id, format, storage_key, validation_report, created_by |
| audit_logs | organisation_id, actor_id, action, object_type, object_id, metadata, created_at |

## C.2 Queue and Worker Design

Jobs are idempotent and keyed by project, source hash, prompt version, model and glossary version.

Split translation by scene block; preserve deterministic cue ordering during merge.

Use retry only for transient provider errors; schema/quality failures go to a dead-letter queue.

Cancel superseded jobs when the user changes the glossary or profile.

Record input/output token or character usage, latency, provider and error category without logging full content by default.

Apply per-tenant quotas and concurrency limits.

Run final QA and export as separate jobs so translations can be rechecked without retranslating.

# Appendix D. User Research Instruments

## D.1 Creator Interview Guide

1. Describe the last film or episode you translated from start to finish.

2. Which tools and input methods did you use?

3. How did you obtain and verify the matching source subtitle?

4. Which steps consumed the most time? Please estimate by task.

5. Where do automatic translators or AI help, and where do they fail?

6. How do you decide whether to translate, transliterate or keep a term in English?

7. How do you maintain names and terminology across episodes?

8. How do you handle humour, slang, profanity and relationships?

9. What mistakes cause the most viewer complaints?

10. Would you upload an SRT to a private cloud tool? What about video/audio?

11. Which retention, deletion or offline features are required?

12. Which three features would save the most time?

13. How would you judge whether the output is good enough?

14. What payment model would feel fair after a successful test?

15. What would make you stop using the product?

## D.2 Organisation Interview Guide

Volume, turnaround time, languages and content types.

Current translator/reviewer workflow and quality gates.

Rights ownership, vendor contracts and data-residency requirements.

Approved terminology, style guides and content-rating policies.

Integration requirements: API, SSO, file formats, review and delivery systems.

Confidentiality, AI-provider and model-training restrictions.

Acceptance metrics, SLA, audit, incident and deletion requirements.

Procurement process and willingness to run a paid pilot.

## D.3 Survey Measures

| Measure | Suggested question format |
| --- | --- |
| Current effort | Hours per 30/45/90/120 minutes of content; separate draft, timing and review. |
| AI usage | Never / occasionally / often; name the tools and tasks. |
| Correction burden | Approximate percentage of cues changed; types of changes. |
| Cloud comfort | SRT only / transcript / audio / video; retention preferences. |
| Feature ranking | Forced ranking of glossary, names, context, QA, editor, offline, collaboration. |
| Willingness to pay | Price sensitivity after showing measured time-saving scenario. |
| Adoption intent | Likelihood to use on next project and reason. |

# Appendix E. Sources

Sources were accessed or verified in July 2026 unless otherwise stated. Product feature pages are evidence of vendor claims, not independent quality validation. URLs are provided for auditability.

[S1] User-supplied master research brief: AI-Powered English-to-Sinhala Subtitle Translation and Refinement System. Local project brief.

[S2] Baiscope Sinhala Subtitles - guide to translating subtitles into Sinhala. https://www.baiscope.lk/%E0%B6%8B%E0%B6%B4%E0%B7%83%E0%B7%92%E0%B6%BB%E0%B7%90%E0%B7%83%E0%B7%92-%E0%B7%83%E0%B7%92%E0%B6%82%E0%B7%84%E0%B6%BD%E0%B6%A7-%E0%B6%B4%E0%B6%BB%E0%B7%92%E0%B7%80%E0%B6%BB%E0%B7%8A%E0%B6%AE%E0%B6%B1/

[S3] Baiscope - guidance for quality subtitle creation. https://www.baiscope.lk/subtitle-guidance/

[S4] Baiscope - subtitle creator/contributor list. https://www.baiscope.lk/

[S5] Cineru Sinhala Subtitles. https://cineru.lk/

[S6] DataReportal, Digital 2026: Sri Lanka. https://datareportal.com/reports/digital-2026-sri-lanka

[S7] Telecommunications Regulatory Commission of Sri Lanka, Telecom Statistics Q4 2025. https://www.trc.gov.lk/content/files/statistics/2026/Statistics%20Report%20Q4%202025.pdf

[S8] Subtitle Edit, official GitHub repository and documentation. https://github.com/SubtitleEdit/subtitleedit

[S9] Aegisub, official website/manual. https://aegisub.org/

[S10] W3C, WebVTT: The Web Video Text Tracks Format, Candidate Recommendation Draft, 20 May 2026. https://www.w3.org/TR/webvtt1/

[S11] Netflix Partner Help Center, Timed Text Style Guides and timing guidance. https://partnerhelp.netflixstudios.com/hc/en-us/categories/201823877-Timed-Text-Style-Guides

[S12] Google Cloud Translation, language support (Sinhala code si listed). https://cloud.google.com/translate/docs/languages

[S13] Microsoft Azure AI Translator, language support. https://learn.microsoft.com/en-us/azure/ai-services/translator/language-support

[S14] Amazon Translate, supported languages and language codes. https://docs.aws.amazon.com/translate/latest/dg/what-is-languages.html

[S15] DeepL Help Center, DeepL Translator languages. https://support.deepl.com/hc/en-us/articles/360019925219-DeepL-Translator-languages

[S16] Google Cloud Translation pricing. https://cloud.google.com/translate/pricing

[S17] Meta, NLLB-200 distilled 600M model card. https://huggingface.co/facebook/nllb-200-distilled-600M

[S18] Meta AI, FLORES-200 evaluation benchmark. https://github.com/facebookresearch/flores

[S19] Guzman et al., The FLORES Evaluation Datasets for Low-Resource Machine Translation (includes Sinhala-English context). https://aclanthology.org/D19-1632/

[S20] Research on English-Sinhala neural machine translation and part-of-speech information; low-resource and structural challenges. https://arxiv.org/search/?query=English+Sinhala+neural+machine+translation&searchtype=all

[S21] SinFoS: a Sinhala figures-of-speech dataset and evaluation work. https://arxiv.org/search/?query=SinFoS+Sinhala&searchtype=all

[S22] Wikidata licensing (structured data under CC0). https://www.wikidata.org/wiki/Wikidata:Licensing

[S23] Wikimedia Foundation, reuse of Wikimedia/Wikipedia content and CC BY-SA obligations. https://foundation.wikimedia.org/wiki/Policy:Terms_of_Use

[S24] TVmaze API and licensing/attribution information. https://www.tvmaze.com/api

[S25] TMDb API Terms of Use. https://www.themoviedb.org/api-terms-of-use

[S26] WIPO Lex, Intellectual Property Act No. 36 of 2003, Sri Lanka. https://www.wipo.int/wipolex/en/legislation/details/6705

[S27] WIPO, Berne Convention - right of translation. https://www.wipo.int/treaties/en/ip/berne/

[S28] Data Protection Authority of Sri Lanka - PDPA establishment/enforcement information. https://dpa.gov.lk/

[S29] Kapwing, Sinhala subtitle/translation product pages (vendor claims). https://www.kapwing.com/subtitles/translate/sinhala

[S30] VEED, Sinhala subtitle translation product pages (vendor claims). https://www.veed.io/tools/translate-video/translate-english-to-sinhala

[S31] Maestra, Sinhala subtitle generator/translator product pages (vendor claims). https://maestra.ai/tools/subtitle-generator/sinhala-subtitles

[S32] Happy Scribe, Sinhala subtitle/transcription pages (vendor claims and workflow-dependent support). https://www.happyscribe.com/subtitle-generator/sinhala-subtitles

[S33] Academic research on problems in automating subtitle translation and need for post-editing. https://scholar.google.com/scholar?q=problems+with+automating+translation+of+subtitles

[S34] Research on direct speech translation for automatic subtitling and subtitle constraints. https://aclanthology.org/search/?q=Direct%20Speech%20Translation%20for%20Automatic%20Subtitling

[S35] Research on subtitle translation quality estimation (DeepSubQE). https://aclanthology.org/search/?q=DeepSubQE

[S36] Unicode Consortium, Sinhala script and normalization charts. https://www.unicode.org/charts/script/chart_Sinhala.html

## Closing Note

The concept should be treated as a specialised human-assistance product. Its credibility will come from transparent evaluation, rights-safe data, consistent Sinhala terminology and demonstrable editing-time savings—not from claiming that a general language model can automatically produce perfect subtitles.